# Security Risk Assessment and Risk Management Plan

September 2025

## Entity name: Team Seven (THE GOATS)

## Facility name: The Gordon TAFE

Approvals

| Prepared by: | Flynn Collins, Anthony Lazaro | Date: | 09/09/2025 |
| --- | --- | --- | --- |
| Accepted by: | Flynn Collins Head of Safety and Security | Date: | 09/09/2025 |
| Accepted by: | Anthony Lazaro Budget and Research Man | Date: | 09/09/2025 |

# Review

| Version | Date revised | Section revised | Revision by |
| --- | --- | --- | --- |
| V0.1 | 09/09/2025 | Began Security Risk and Management Plan. | Flynn Collins (Head of Safety and Security) |
| V0.2 | 17/09/2025 | Finished Risk Analysis Table. | Flynn Collins (Head of Safety and Security) |
| V0.3 | 19/09/2025 | Finished Contents of the documentation. | Flynn Collins (Head of Safety and Security) |

# Contents

# Introduction

This Document will be going over what our risks are, how they are on a scale to determine what needs to be done first and how we will approach said risks with a response plan. The main goal is to understand the nature of these risks and what will arise if they are not dealt with in a certain timeframe with environmental, financial and behaviour factors. When either mitigating or making our infrastructure there are acts set by the Victorian government that must be adhered to when building to ensure compliance and safety of everyone on board.

# 1.  Context

### 1.1.1 Structure

- Head of Safety and Security (Flynn Collins): Oversees project security and risk management.

- Budget and Research Manager (Anthony Lazaro): Allocates financial and technical resources.

- Team Members: Contributes to project tasks, as well as helping identify risks and report issues in team meetings.

- Reporting structure:

  - Team members

    - Flynn Collins

      - Assessor

### 1.1.2 Constraints

- Limited budget and time.

- Must follow relevant legislation surrounding data handling and security.

### 1.1.3 Assumptions

- Tools such as Trello, MS Project and  Git are accessible for everyone and functioning.

- Training and guides are available to help team members.

- Risks should be updated as the project evolves.

# 2   Stakeholder communication and consultation

### 2.1 Internal stakeholders

| Internal stakeholders | Information to be communicated | Communication methods | Timeframes |
| --- | --- | --- | --- |
| Gordon TAFE teaching staff | Project status updates, risk reports, milestone updates. | Email, gordon submissions, meeting in person. | Weekly. |

# 3.  Identifying and analysing risk

### 3.1 Identification of risk

Team members as well as the Head  of Security should be aware of risks such as team communication failures and more and make an effort to avoid them for the betterment of the project.

### 3.2 Risk acceptance level

- Low, or moderate risks should be monitored and accepted if controls remain effective.

- Major risks require documented action plans.

- Extreme risks are not acceptable risks and should have strict preventative and contingency controls.

## Risk analysis matrix

|  |  | Consequences |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Insignificant | Minor | Moderate | Major | Catastrophic |
| Likelihood | Almost certain | Low | Medium | High | Extreme | Extreme |
|  | Likely | Low | Medium | High | High | Extreme |
|  | Possible | Low | Medium | Medium | High | Extreme |
|  | Unlikely | Low | Low | Medium | Medium | High |
|  | Rare | Low | Low | Medium | Medium | Medium |

## 4. Risk treatment action plan

| Category | Risk | Source | Consequence | Controls | Likelihood | Risk Rating |
| --- | --- | --- | --- | --- | --- | --- |
| Team | Team communication breakdown. | Team members are unable to communicate or absent. | Loss of communication can lead to loss of time, cohesion, and can leave team members confused. | 1. Use group chat / Trello to communicate. 2. Assign communication lead. 3. Weekly Meetings. | Possible. | Moderate. |
| Access misconfiguration | Incorrect permissions or privileges. | Incorrect permissions or privileges. | Unauthorized access or the inability to access resources. | - Apply least privilege principle to accounts. - Reviews account permissions regularly. - Consider 2FA or MFA. | Possible. | Minor. |
| Data | Data loss occurs. | System failure, accidental deletion of data, or malware. | Potential for permanent loss of project files, causing delays in delivery. | 1. Use regular backups to multiple devices. 2. Use version control on Git. | Possible. | Major. |
| Education is insufficient. | The team will lack key skills needed for tools and techniques. | Lack of skills required for tools and techniques. | Misconfiguration, poor performance, and delays. | - Provide training sessions. - Share guides or documentation to team members. | Unlikely. | Minor. |
| Hardware misconfiguration | Incorrect setup of servers, routers, or other devices. | Read beside. ← | Connectivity failure, causing downtimes. | - Follow setup guides. - Group review of configurations. - Test the environment before deployment. | Possible. | Moderate. |
| Software misconfiguration | Incorrect installation or settings, potential drive missing. | Read beside. ← | Application crashes, reduced security. | - Use vendor documentation. - Group review the configurations. - Document changes made. | Possible. | Moderate. |
| Virtual Machines fail. | VM corruption, insufficient resources, leading to multiple issues. | Read beside. ← | Project halt, large downtimes potentially. | - Snapshot and backup VM’s. - Allocate sufficient resources. - Make sure to be updating to the latest software versions. | Possible. | Catastrophic. |

## Risk assessment table

| Risk Description | Likelihood (Low, med, high) | Impact (Low, med, high) |
| --- | --- | --- |
| Team communication breakdown. | Medium. | High. |
| Data loss occurs. | Medium. | High. |
| Education is insufficient. | Low. | Medium. |
| Hardware misconfiguration. | Medium. | Medium. |
| Software misconfiguration. | Medium. | Medium. |
| Access misconfiguration. | Low. | Low. |
| Virtual Machines fail. | High. | High. |
| Firewall Incorrectly configured. | Medium. | Medium. |
| Palo Alto Profile misconfigured. | Medium. | High. |
| Elastic Security fails. | Low. | Medium. |
| Endpoint Protection fails. | Low. | High. |
| Documentation lost. | Low. | High. |

## Risk Management

## Risk Monitoring and Review