PROJECT PLAN SCOPE

| PROJECT NO. | DATE SUBMITTED |
| --- | --- |
| 8008132-69420 | 23/05/1969 |
| PROJECT OBJECTIVES |  |
| The Main Objective of this project is to create and prototype a Cybersecurity Model Infrastructure which will be tailored for small to medium sized companies/organisations. This will upgrade their security posture against cyber threats. The success of this project will come down to the following criteria: - Cost: The Total Project Budget is to not exceed $75,000 - Schedule: The project must be completed within 3 Months from the starting date. - Quality: Successfully identify threats during testing phase. |  |
| MEMBERS: |  |
| - Amber (Technical Project Manager) – Team Leader - Anthony (Financial and Research Coordinator) - Archie (Technical Director) - Flynn (Head of Safety and Security) - Michael (Documentation Specialist)) |  |

## Step 1. Project Deliverables

| DELIVERABLE NO. | DESCRIPTION |
| --- | --- |
| 1 | Work Breakdown Structure (WBS) |
| 2 | Project Budget and Resource Allocation |
| 3 | Risk Management Plan |
| 4 | Project Scope Document |
| 5 | Meeting Minutes (Daily/Weekly/ Monthly) |
| 6 | Trello Records for Task Management |
| 7 | Microsoft Project |
| 8 | Gant Chart which details project timeline and milestones |

## Step 2. List of Project Tasks

List all project tasks to be completed, based on the deliverables listed in the previous section. Do not list dates. Add more rows as necessary.

Alternatively, you can attach your work breakdown structure (WBS) to the scope statement.

| Work breakdown structure (WBS) attached |  | NO |  | YES | X |
| --- | --- | --- | --- | --- | --- |
| Provide link, if applicable. | N/A |  |  |  |  |

| TASK NO. | DESCRIPTION | FOR DELIVERABLE NO. … ENTER TASK # |
| --- | --- | --- |
| 1 | Planning Phase | 1 |
| 2 | Hardware Installation | 2 |
| 3 | Execution of Tools Implementation | 2 |
| 4 | Evaluation of System Functionality | 3 |
| 5 | Documentation of Testing Procedures | 4 |
| 6 | Risk Assessment and Management | 3 |
| 7 | Weekly Stand-Up Meetings | 5 |
| 8 | Monthly Project Reports | 4 |
| 9 | Final Project Report | 4 |

## Step 3. Out of Scope

| This project will NOT accomplish or include the following: | Not implementing the core Switch |
| --- | --- |

## Step 4. Project Assumptions

| NO. | ASSUMPTION |
| --- | --- |
| 1 | All Team members are to be available for the duration of the Project. |
| 2 | All necessary hardware and software are to be acquired without any delays. |
| 3 | All Stakeholders are to provide feedback and approvals. |
| 4 | The Assumptions about user behaviour and the systems performance must hold true. |

Potential impacts if Assumptions are False:

- Project Delays

- Increased Costs

- Reduced System Effectiveness

## Step 5. Project Constraints

| PROJECT START DATE | 2/09/2025 |
| --- | --- |
| LAUNCH / GO-LIVE DATE | Mid October |
| PROJECT END DATE | 28/11/2025 |
| LIST ANY HARD DEADLINE(S) | Project Conceptualisation and Development – 19/09/2025 Begin Protype – 16/09/2025 Begin Hardware Installation – 23/09/2025 |
| LIST OTHER DATES / DESCRIPTIONS OF KEY MILESTONES | Initial Installation Phase - Testing/Troubleshooting Phase – Quality Check – More Testing - |
| BUDGET CONSTRAINTS | Project must stay limited to $75,000 |
| QUALITY OR PERFORMANCE CONSTRAINTS | Successfully identify threats during testing phase. |
| EQUIPMENT / PERSONNEL CONSTRAINTS | People not attending/showing up late. |
| REGULATORY CONSTRAINTS | The Project must comply with the relevant data protection regulations such as the GDPR and CCPA, to ensure that all personal data is fully secured and managed appropriately. It also must adhere to industry specific standards. |

## Step 6. Updated Estimates

| Estimate the hours required to complete the project. | 540 Hours, 108 Hours per person |
| --- | --- |

## Step 7. Approvals

| STAKEHOLDER NAME & TITLE | ROLE OF STAKEHOLDER / APPROVER | DATE SUBMITTED FOR APPROVAL | DATE APPROVAL RECEIVED |
| --- | --- | --- | --- |
| Mark Blows | Project Approval |  | TBD |

Step 8. Clarification Questions:

Stakeholder Expectation

- What outcomes do the stakeholders want and expect from the cybersecurity model implementation?

Risk Management

- What are the primary concerns regarding risk that stakeholders would like to see addressed in our risk management plan?

Business Problem Definition

- What specific cybersecurity vulnerabilities are perceived as threats by the stakeholders?

Team Collaboration

- How often do stakeholders want updates on project progress.

- Are there any preferred communication channels for team discussions and stakeholder feedback?

Testing and Evaluation

- Are there any specific tools or methodologies stakeholders would prefer for red and blue team exercises?