Minutes of Meeting

Meeting Objective: Follow up on previous meeting

Attendees: Amber (Bossman), Archie (Technonologia), Anthony (Budget Man), Flynn (WHS Officer), Michael (Scribe)

Venue: Gordon TAFE East Geelong

Date: 19/11/2025 on site (recorded)

| Action Point | Points Discussed | Actions Suggested | Target Date |
| --- | --- | --- | --- |
| DMZ Implementation Status | Confirmed the DMZ setup is complete. | Confirm all works as intended | 19/11/2025 |
| SIEM System Configuration | SIEM configuration has been finalized. | Confirm all works as intended | 19/11/2025 |
| Presentation Completion | Discussed the upcoming presentation timeline | Finish presentation | 25/11/2025 |
| Firewall Configuration Status | Firewall setup is still in progress. | Continue working on firewall | 20/11/2025 |
| Switch Configuration Update | Cisco switch configuration is complete. | Confirm all works as intended | 19/11/2025 |

Closing Remarks

- Archie - “Yes”

- Michael - “Yes”

- Amber - “Yes”

- Antonio Balognio - “Yes”

- Flynn “Yes”

Meeting Adjourned at: 1:30pm